## Slide 1
4. Critical Success Factors
… …
5. Project Timelines / Time Constraints | 
Project Name:
Name
Date:
12/12/2023
3. In Scope | Out of Scope
1. Problem Statement / Business Case
… …
2. Objectives / Goal Statements
… …
6. Risks / Assumptions
… …

## Slide 2
7. Key Deliverables & Milestones (High-Level Milestone Plan) |  | 
Key Deliverable | Milestone Name (MN) | Planned MS Date
8. Dependencies on project / What does the project depend upon?
9. Project Organization | 
Project Sponsor | 
Project Name:
Name
Date:
12/12/2023
Project Help | 
PMO Email: | PMO@uconn.onmicrosoft.com
PMO Website: | https://pmo.its.uconn.edu/
Notes: RAID Slide – use to determine Business Outcomes – If implications are becoming realized, this needs to downgrade in status. This report is our weekly analysis of how we are moving the project along to meet our commitments in our contracts with our customers. We need to look around corners and understand what is coming, not just what has happened.
Do not use the word ‘Hope’ in business strategy conversations – we are planning, have a mitigation strategy, etc.
Add in information on how to complete this so we have consistency - process to gather and complete. Set expectations.
Low Risk, Med risk, High risk,
Color coding > where there needs attention

## Slide 3
4. Critical Success Factors
Implement central instance of Slate “Student Success” at University as SOR for student CRM functions. Identify and implement initial set of departmental functions for Phase 1 of project, where practical. Identify and implement central broad set of supported CRM functions for use by departments and stakeholders, where practical. Minimize disruption to University activities Integrate with Peoplesoft SA system of record Identify service model for platform Clearly articulate and communicate service offering to University Community Identify appropriate security model to implement a central CRM Manage broader communications to University stakeholders.
5. Project Timelines / Time Constraints | 
Stakeholders desire functionality | 
Potential scope intersect with LEAP decommission project | 
Project Name:
Sample Project
Date:
12/12/2023
3. In Scope | Out of Scope
Implementation of Slate “student success” | Initial customization beyond base functionality for Phase 1 to meet stakeholder requests.
Integration with Peoplesoft SA | 
Integration with other Slate instances? | 
Implement security based on delivery model | 
Leverage base functionality to meet stakeholder needs as much as practical | 
1. Problem Statement / Business Case
University lacks central student CRM instance. Disparate activities happening across multiple systems. There is a need for a more centralized dataset and application. Slate identified as a good fit application after discovery and discussion with multiple peer institutions. …University has multiple departments that desire services that are potential right-fit for Slate. … Potential service gap for University CRM that Slate can fill.
2. Objectives / Goal Statements
Implement Slate “student success” instance and configure initial set of baseline CRM functionality determined through requirements gathering. Determine level of provided functionality based on service model and available resourcing. Successfully implement initial set of departmental functions aligned with chosen service model Determine roles and responsibilities and RACI. Determine number of required “Slate Champion” licenses and roster to attend required training.
6. Risks / Assumptions
Resource constraints and competing priorities. Mitigation: Prioritize resources and closely monitor workloads across projects and daily support. Competing stakeholder priorities and interests. Mitigation: Develop robust communication plan to set customer expectations and deliver best set of broad functionality to meet diverse stakeholder requirements to the best extent practical.

## Slide 4
Project Name:
Sample Project
Date:
12/7/2023
2. Critical Success Factors – Definition of Done
All existing (~140) SRI workstations moved to Azure We have the ability to create new workstations in the new environment Creation of new workstations is automated Pass compliance audit in Fall 2024
1. Problem Statement / Business Case
Need to move on-premise Secure Research Infrastructure (SRI) environment to Azure soon because current hardware is nearing end of life.
3. Assumptions
Microsoft will supply some of the funding. We work with a Partner (suggested by Microsoft) who will advise on the project Partner will advise on how to keep machines secure We will use Azure government cloud We will follow NIST 800-172 R2 and NIST 800-172 government regulations
7. Project Organization | 
Project Sponsor | Michael Mundrane, Pamir Alpay
Directors | Josh Boggis, Chris Bernard, Mike Williams, Haleh Ghaemolsabahi
Project Manager | Catherine Rhodes (and Ben Daniels and/or John Letot)
Team Members | Doug Baker, John Tindall, Rob Morrell, Konstantinos Filippakos, Bob Kent, Yi Zhang, Bill DelGrego, Jerin Jose, Chris Tarricone, Tim Bogues, Josh Jones, Zoe Alfano, Paul Majkut, Andrew Rittner, Stephen White
5. Constraints / Dependencies
This is needed as soon as possible as current hardware is reaching end of life Need to execute agreement with Partner Need funding from Microsoft Need resource commitment from Directors All project resources must be US citizens
4. Budget
Implementation budget estimated to be $35,000 for UConn, not including contributions from Microsoft. Microsoft will supply some of the funding for implementation costs. Operational costs for Azure are ~150,000 / year OVPR is funding the majority of the project
6. Key Deliverables & Milestones | 6. Key Deliverables & Milestones (High-Level Milestone Plan) | 
 | Key Deliverable | Target Date
1 | Define requirements for partner | 11/30/23
2 | Engage with Partner | 12/31/23
3 | Create infrastructure | TBD
4 | Create users and authentication | TBD
5 | Build workstations Create new workstations and/or migrate | TBD
6 | Define and implement security configurations | TBD
7 | Migrate services and workstations | May 2024
8. Risks
We are not ready in time for the Fall audit. Impact is non-compliance and future loss of government funding for research. Resource contention and difficulty hiring full-time staff